

Princess Sumaya University for Technology

Department of Computer Science

Spring 2023/2024

Graduation Project follow Up

**Project Title: BridgeLocal**

**Project Supervisor: Dr. Raghda Hraiz**

**Team Members:** Rafeeq Al-shareef, Mohammad Abuayyash, Hussam Jabban, Hamza Nsirat

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | **Meeting Date/Time** | **Achievements** | **Next steps** | **Attendance** | **Evaluation  (out of 100%)** | **Comments** |
| **1** | 28/2/2024 | Initial meeting with Dr.Ragdha  Discussed project guidelines and expectations | Narrow down to 3 project ideas for further discussion. | Hamza  Hussam  Mohammad  Rafeeq | 100% | Done |
| **2** | 6/3/2024 | Presented and discussed the three project ideas with Dr. Raghda | Conduct market research and gather initial requirements | Hamza  Hussam  Mohammad  Rafeeq | 100% | Done |
| **3** | 13/3/2024 | Completed market research. Defined the problem statement and project scope. | Develop detailed functional and non-functional requirements | Hamza  Hussam  Mohammad  Rafeeq | 90% | Done |
| **4** | 20/3/2024 | Drafted and reviewd functional and non-functional requirements Outlined the project plan and timeline. | Finalize the requirements document. Begin system design use case diagrams. | Hamza  Hussam  Mohammad  Rafeeq | 85% | Done |
| **5** | 27/3/2024 | Finalized the functional and non-functional requirements.  Started creating use case and class diagrams | Complete the system design documentation. Prepare for the next meeting with detailed design artifacts. | Hamza  Hussam  Mohammad  Rafeeq | 90% | Done |
| **6** | 3/4/2024 | Completed use case diagrams and class diagram. Began drafting ERD | Finalize ERD.Begin the state,activity,  Sequence,deployment,and package diagrams. | Hamza  Hussam  Mohammad  Rafeeq | 80% | Done |
| **7** | 1/5/2024 | Finalized ERD. Reviewed with Dr. Raghda and received feedback for the diagrams | Incorporate feedback into design.Begin developing the user interface of the system | Hamza  Hussam  Mohammad  Rafeeq | 95% | Done |
| **8** | 8/5/2024 | Developed the user interface.Reviewed progress with Dr. Raghda for improvements | Refine the prototype based on feedback. | Hamza  Hussam  Mohammad  Rafeeq | 90% | Done |